JAMAAT TIME APPLICATION

Global Prayer Time Support

Implementation Plan

Version 1.0

January 2026

Prepared for Claude Sonnet 4.5 Implementation

# 1. Executive Summary

This document provides a comprehensive implementation plan to fix two critical issues in the Jamaat Time application:

- Issue 1: Prayer times display incorrectly for users outside Bangladesh due to hardcoded Asia/Dhaka timezone handling

- Issue 2: Prayer time calculation method is incorrect for Saudi Arabia (Makkah, Madinah, Jeddah) where Umm al-Qura method should be used

The solution introduces a location-aware architecture that automatically detects the user's country and applies the correct calculation method and timezone handling while maintaining full backward compatibility with the existing Bangladesh system.

# 2. Root Cause Analysis

## 2.1 Issue 1: Incorrect Time Display Outside Bangladesh

### Symptoms

- Prayer times calculated correctly but displayed in Bangladesh time (UTC+6)

- Users in Saudi Arabia (UTC+3) see times 3 hours ahead of actual local time

- Notifications fire at wrong times for international users

### Root Causes Identified

1. NotificationService - Hardcoded Dhaka Timezone (Critical)

File: lib/services/notification_service.dart

Lines 471-472, 583-584: The notification service uses tz.getLocation('Asia/Dhaka') for all time comparisons regardless of user location. This means notifications are scheduled based on Dhaka time, not the user's local time.

2. Prayer Time Conversion in Notification Scheduling

File: lib/services/notification_service.dart

Lines 323-326, 475-480: Prayer times are forcibly converted to Dhaka timezone using tz.TZDateTime.from(entry.value!, dhakaLocation) which corrupts the time for users in other timezones.

3. Jamaat Time Creation in Wrong Timezone

File: lib/services/notification_service.dart

Lines 626-633, 422-429: Jamaat times (stored as HH:mm strings) are interpreted as Dhaka time using tz.TZDateTime(dhakaLocation, ...). For Bangladesh users this is correct, but for Saudi users the jamaat times should be interpreted in Arabia Standard Time.

## 2.2 Issue 2: Incorrect Calculation Method for Saudi Arabia

### Symptoms

- Prayer times in Makkah, Madinah, and Jeddah are slightly off from official Saudi times

- Fajr and Isha times particularly inaccurate due to different angle calculations

- Madhab selection (Hanafi/Shafi) not applicable to Saudi context

### Root Causes Identified

1. Single Calculation Method Hardcoded

File: lib/services/prayer_calculation_service.dart

Line 19: CalculationMethod.muslimWorldLeague() is used for all locations. Saudi Arabia officially uses Umm al-Qura method which has different Fajr (18.5°) and Isha (90 min interval) parameters.

2. No Location-Based Method Selection

File: lib/screens/home_screen.dart

Lines 94-101: The app initializes calculation parameters once at startup with Muslim World League method. There is no mechanism to switch methods based on user location.

3. Bangladesh-Centric City List

File: lib/core/constants.dart

Lines 44-56: The canttNames list contains only Bangladesh cantonments. Saudi cities need to be added with proper metadata for country identification and method selection.

# 3. Solution Architecture

## 3.1 Design Principles

| Principle | Description |
| --- | --- |
| Country-Aware Logic | Prayer calculation method and timezone handling selected based on detected country, not just city name |
| Backward Compatible | All existing Bangladesh functionality remains unchanged; new logic only activates for international locations |
| Fail-Safe System | If country detection fails, defaults to Bangladesh behavior; Saudi cities never depend on server for jamaat times |
| Single Source of Truth | New LocationConfig model serves as central authority for all location-specific settings |

## 3.2 New Data Model: LocationConfig

A new model class will be created to encapsulate all location-specific configuration:

| Property | Type | Description |
| --- | --- | --- |
| cityName | String | Display name (e.g., 'Makkah', 'Savar Cantt') |
| country | Country (enum) | bangladesh, saudiArabia, other |
| timezone | String | IANA timezone (e.g., 'Asia/Riyadh', 'Asia/Dhaka') |
| calculationMethod | CalculationMethod | muslimWorldLeague, ummAlQura |
| jamaatSource | JamaatSource (enum) | server (Bangladesh), localOffset (Saudi), none |
| coordinates | Coordinates | Default lat/lng for the city |
| jamaatOffsets | Map<String, int>? | Minutes after prayer time for jamaat (Saudi only) |

## 3.3 Calculation Method Comparison

| Parameter | Muslim World League | Umm al-Qura (Saudi) |
| --- | --- | --- |
| Fajr Angle | 18° | 18.5° (slightly earlier Fajr) |
| Isha Calculation | 17° below horizon | 90 minutes after Maghrib |
| Isha (Ramadan) | Same as normal | 120 minutes after Maghrib |
| Madhab Support | Hanafi/Shafi selectable | Not applicable (Saudi standard) |
| Used In | Bangladesh, South Asia, Europe | Saudi Arabia, Gulf countries |

# 4. Implementation Plan

## 4.1 Phase 1: Core Data Models (Priority: Critical)

Task 1.1: Create LocationConfig Model

File: lib/models/location_config.dart (NEW)

- Create Country enum: { bangladesh, saudiArabia, other }

- Create JamaatSource enum: { server, localOffset, none }

- Create LocationConfig class with all properties defined in Section 3.2

- Implement factory constructors for predefined locations

Task 1.2: Update Constants

File: lib/core/constants.dart

- Add Saudi city coordinates (Makkah: 21.4225°N, 39.8262°E; Madinah: 24.5247°N, 39.5692°E; Jeddah: 21.5433°N, 39.1728°E)

- Add SAUDI_JAMAAT_OFFSETS constant map { fajr: 20, dhuhr: 20, asr: 20, maghrib: 10, isha: 20 }

- Create LOCATION_CONFIGS list containing all LocationConfig instances

## 4.2 Phase 2: Location Service Enhancement (Priority: Critical)

Task 2.1: Create LocationConfigService

File: lib/services/location_config_service.dart (NEW)

- Implement getConfigForCity(String cityName) method

- Implement getConfigForCoordinates(double lat, double lng) with reverse geocoding

- Implement detectCountryFromCoordinates() using bounding box detection

- Cache current location config to avoid repeated lookups

Task 2.2: Update Existing LocationService

File: lib/services/location_service.dart

- Add method getCountryFromPlacemark() to extract country from geocoding result

- Integrate with LocationConfigService for automatic config resolution

## 4.3 Phase 3: Prayer Calculation Service Update (Priority: Critical)

Task 3.1: Add Umm al-Qura Support

File: lib/services/prayer_calculation_service.dart

- Add getCalculationParametersForLocation(LocationConfig config) method

- Implement Umm al-Qura method selection: CalculationMethod.ummAlQura()

- For Saudi: Disable madhab selection (use Saudi standard)

- Add isRamadan() helper using Hijri calendar detection

- Apply Ramadan Isha adjustment (+30 min for Umm al-Qura during Ramadan)

## 4.4 Phase 4: Notification Service Fix (Priority: Critical)

Task 4.1: Dynamic Timezone Resolution

File: lib/services/notification_service.dart

- Add LocationConfig? _currentLocationConfig field

- Add setLocationConfig(LocationConfig config) method

- Replace all hardcoded 'Asia/Dhaka' with _currentLocationConfig.timezone

- Update schedulePrayerNotifications() to use dynamic timezone

- Update scheduleJamaatNotifications() to use dynamic timezone

Task 4.2: Fix Time Comparison Logic

- Use tz.local for device timezone when LocationConfig is Bangladesh

- Use tz.getLocation(config.timezone) for specific timezone when needed

- Ensure all TZDateTime comparisons use consistent timezone context

## 4.5 Phase 5: UI Integration (Priority: High)

Task 5.1: Update Home Screen

File: lib/screens/home_screen.dart

- Add LocationConfig? _locationConfig state variable

- Update _initializeApp() to resolve LocationConfig based on selected city

- Pass LocationConfig to PrayerCalculationService

- Update city dropdown to include Saudi cities with country flags

- Implement city change handler to update LocationConfig and recalculate times

Task 5.2: Update Jamaat Time Display Logic

- For Bangladesh: Continue using server-fetched jamaat times

- For Saudi: Calculate jamaat times locally using SAUDI_JAMAAT_OFFSETS

- Update _fetchJamaatTimes() to check LocationConfig.jamaatSource

- Skip Firebase call for Saudi cities (jamaatSource == localOffset)

## 4.6 Phase 6: Jamaat Time Utility Update (Priority: Medium)

Task 6.1: Add Saudi Jamaat Calculation

File: lib/services/jamaat_time_utility.dart

- Add calculateSaudiJamaatTimes(Map<String, DateTime?> prayerTimes) method

- Apply SAUDI_JAMAAT_OFFSETS to each prayer time

- Return Map<String, String> in HH:mm format

- Ensure timezone-aware DateTime handling

# 5. Files to Modify/Create

| File | Action | Priority | Changes |
| --- | --- | --- | --- |
| lib/models/location_config.dart | CREATE | Critical | New LocationConfig model |
| lib/services/location_config_service.dart | CREATE | Critical | Location config resolution |
| lib/core/constants.dart | MODIFY | Critical | Add Saudi coordinates, offsets |
| lib/services/prayer_calculation_service.dart | MODIFY | Critical | Add Umm al-Qura support |
| lib/services/notification_service.dart | MODIFY | Critical | Dynamic timezone handling |
| lib/screens/home_screen.dart | MODIFY | High | LocationConfig integration |
| lib/services/jamaat_time_utility.dart | MODIFY | Medium | Saudi jamaat calculation |
| lib/services/location_service.dart | MODIFY | Medium | Country detection |

# 6. Key Code Changes

## 6.1 NotificationService Changes

BEFORE (Hardcoded Dhaka timezone):

final dhakaLocation = tz.getLocation('Asia/Dhaka');

final nowInDhaka = tz.TZDateTime.now(dhakaLocation);

AFTER (Dynamic timezone from LocationConfig):

final location = tz.getLocation(_currentLocationConfig?.timezone ?? 'Asia/Dhaka');

final now = tz.TZDateTime.now(location);

## 6.2 PrayerCalculationService Changes

BEFORE (Only Muslim World League):

params = CalculationMethod.muslimWorldLeague();

AFTER (Location-aware method selection):

CalculationParameters getParametersForConfig(LocationConfig config) {

if (config.country == Country.saudiArabia) {

final params = CalculationMethod.ummAlQura();

if (isRamadan()) params.adjustments['isha'] = 30;

return params;

}

return CalculationMethod.muslimWorldLeague();  // Bangladesh default

}

# 7. Testing Strategy

## 7.1 Test Scenarios

| Scenario | Expected Outcome |
| --- | --- |
| Bangladesh user, Dhaka Cantt | Uses Muslim World League, times display in UTC+6, server jamaat times |
| Saudi user, Makkah | Uses Umm al-Qura, times display in UTC+3, local offset jamaat times |
| Device timezone = UTC | Prayer times still display correctly in selected city's timezone |
| City switch: Dhaka to Makkah | Calculation method switches, timezone switches, notifications reschedule |
| Ramadan in Saudi Arabia | Isha jamaat = Maghrib + 120 minutes (instead of 90) |
| Notification 10 min before Fajr jamaat (Saudi) | Fires at correct local time regardless of device timezone |
| Firebase unavailable | Bangladesh shows error, Saudi continues with local calculation |

## 7.2 Validation Sources

- Compare Makkah times with official Masjid al-Haram schedule

- Compare Madinah times with Masjid an-Nabawi official times

- Cross-reference with IslamicFinder.org for multiple cities

- Test notification timing with device timezone set to UTC, UTC+3, UTC+6, UTC-5

# 8. Risk Assessment

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Bangladesh regression | High | Extensive testing; default to existing behavior if LocationConfig is null |
| Hijri calendar detection fails | Medium | Default to non-Ramadan mode; add manual override in settings |
| Country detection inaccurate | Medium | Allow manual city selection; use bounding box as fallback |
| adhan_dart Umm al-Qura bugs | Low | Library is well-tested; validate against official times |
| Notification timing edge cases | Medium | Add debug logging; use TZDateTime throughout |

# 9. Implementation Order

Execute in this exact order to minimize risk and allow incremental testing:

- Create lib/models/location_config.dart - No dependencies, safe to add

- Update lib/core/constants.dart - Add Saudi data, doesn't break existing code

- Create lib/services/location_config_service.dart - Independent service

- Update lib/services/prayer_calculation_service.dart - Add new method, keep old one

- Update lib/services/jamaat_time_utility.dart - Add Saudi calculation

- Update lib/services/notification_service.dart - Critical fix, careful testing

- Update lib/screens/home_screen.dart - Final integration

- End-to-end testing - All scenarios from Section 7

# 10. Summary

This implementation plan provides a complete solution for supporting global prayer times in the Jamaat Time application. The key changes are:

- LocationConfig model - Central authority for all location-specific settings

- Dynamic timezone handling - Replaces hardcoded 'Asia/Dhaka' in NotificationService

- Umm al-Qura calculation method - Automatically selected for Saudi Arabia locations

- Local jamaat calculation for Saudi - No server dependency, fail-safe operation

- Full backward compatibility - Bangladesh functionality unchanged

— End of Document —